## Slide 1: Agile and Waterfall Methodologies for Project Managers
James D. Webb
August 18, 2024

## Slide 2: Agile methodology roles importance and how they attribute to an end goal while making changes along the way. (GAO, 2020)
Product Owner – The product owner has several responsibilities such as communicating with the stakeholders for requirements of the project, managing the backlog for the requirements and changing requirements and making that impact the direction the project is going.
Scrum Master – This role is considered a facilitator of the team. From tracking progress for the product owner and stakeholders, removing impediments for the development team and mentoring and scheduling meetings. The scrum master is the coach, mentor and coordinator
Development Team – The core of the project consists of developers who code the software, implement backlogs into the software, participate in daily standups and are responsible of the Kanban boards. The development team is also responsible for creating user stories as a guideline for how the program should function.
Testers - Ensure the quality of the code and find bugs or inadequate qualities among the criteria of the application. The most important process of ensuring the program works as intended is making a test case based off of user stories.

## Slide 3: Agile phases consist of 6 stages as described in this article, “In the Agile lifecycle, a product moves through a structured series of stages typically involving six SDLC phases or agile iterations” (Dziuba, 2023)
1. Concept – This is the stage where information is gathered from the stakeholders
2. Inception- This is the process where user stories are created along with test cases. The product owner will also update backlogs at this stage and throughout the project.
3. Iteration - The stage where everyone works on the project within the sprint timeframe.
4. Testing - Testing of the product must take place to ensure the criteria of the stakeholders is meet. The testcases that are created by the tester are used at this stage.
5. Release - Once the backlogs have been met, clear communication from the stakeholders on requirements of the product are achieved and the product has been thoroughly tested, it is deployed.
6. Review – This stage transitions from development to long term support for the product created through continuous feedback and changing technologies.

## Slide 4: Waterfall Methodology is a planned-out approach as explained here, “structured and sequential, where progress “flows” downward through distinct phases” (Nieto-Rodriguez, 2023)
These phases include conception, analysis, design, planning, construction, testing, implementation, handover and maintenance.
Phases are planned out before the project even begins and there is no intention to change anything throughout the project's life cycle.
There is no backlogs for continuous changes and there is no team communication such as utilizing the Kanban board.
Plans would have already been thought-out thoroughly and there would be no communication between the team members and stakeholders for these changes to happen.
Lastly, for example when the stakeholders wanted to change the criteria of travel packages and layout of the display of travel packages would not have happened with a waterfall methodology.

## Slide 5: Waterfall or Agile which one should you choose and why?
Agile is a better consideration when it comes to software as explained, “if we’re living in an ideal world, the agile approach is better suited to digital projects.” (Haworth & Hoban, 2024). This is because digital products are ever changing and complex in nature.
During the SDLC of the SNHU travel package program, we ran into several impediments that with a waterfall methodology, the project team would not be able to overcome.
This included constant feedback from the stakeholders, wanting changes despite writing user stories beforehand. The Agile methodology allowed the team through communication and backlogs to adapt and pivot for the changes needed.
If considering the Waterfall methodology, it is worth considering that it is more structured form the beginning and throughout the project, more suited for smaller noncomplex projects and there is limited stakeholder involvement.
However, this could cause an inadequate product at the end of the project, extending the time schedule and costing the project more money and resources.

## Slide 6: References
GAO. (2020, September 29). Science & tech spotlight: Agile software development. U.S. Government Accountability Office (U.S. GAO). https://www.gao.gov/products/gao-20-713sp
Dziuba, A. (2023, April 6). Navigating the Agile software development life cycle: Phases, tools, roadmap. Relevant Software. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/
Nieto-Rodriguez, A. (2023, October 10). It’s time to end the battle between waterfall and Agile. Harvard Business Review. https://hbr.org/2023/10/its-time-to-end-the-battle-between-waterfall-and-agile
Haworth, S., & Hoban, S. (2024, April 17). Agile vs Waterfall: Which Methodology To Choose? DPM. https://thedigitalprojectmanager.com/projects/pm-methodology/agile-vs-waterfall/